## Slide 1: Running project plan
Plan for the running project

## Slide 2: Agenda

## Slide 3: Project objective
To develop an online community which integrates web service, mobile application and mobile devices with regard to the sports activities.
This community should provide potential commercial services

## Slide 4: Project team
2 developers
Wu Qiming, Xu Liang
share the responsibilities of the project planning, executing and releasing.

## Slide 5: Financing plan
Currently working on part-time, free bases
Will have a formal discussion with all stakeholders for profit sharing after the first stage release of the product.
Internal profit sharing(between Wu Qiming and Xuliang) ratio should be 50% each if there is no other conditions(such as different initial investment)

## Slide 6: Project member join and exit process
Agreed terms of project member join and exit process

## Slide 7: Market analysis

## Slide 8: Product analysis
A mobile app running on Android
A mobile app running on iPhone
An embedded system running on wearable devices
A web server which can record the app status and user information

## Slide 9: Project stages
Stage1
Basic mobile app (feature?)
Stage2
Webserver + mobile app (feature?)
Need to include more complex work flow such as payment process

## Slide 10: Project milestones within each stage
Requirement collection
Concept finalize
Development environment setup (tools, etc)
Mobile app on iphone
Mobile app on Android
Web server setup

## Slide 11: Mobile app requirement
A downloadable mobile app available on apple app store and android app store
User need to be able to log in and out
MAP support
Trace support
Exercise plan support

## Slide 12: Web server requirements
Database support

## Slide 13: Resource analysis
Android app
iPhone app
Web server

## Slide 14: Project repository setup
Use GIT hub as code repository
https://github.com/runningproject
Requires each developer to have a github user account
This project plan is available at https://github.com/runningproject/documents/blob/master/projectplan.pptx

## Slide 15: Project development flow
Design code test

## Slide 16: Product quality assurance(QA)
Test strategy

## Slide 17: Product release strategy
Release strategy

## Slide 18: Product release process
How to release the product

## Slide 19: Work breakdown structure